**IT5106 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report 3**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Sales, Purchase & Production Management System for "SAMPATH PRODUCTS" |
| Student’s name with initials | : R. D. D. Ganganath |
| Index no. | : 2104581 |
| Supervisor’s name | : A.H.P Jayaweera |

|  |  |
| --- | --- |
| **Progress Report Period** | |
| Start Date:02/05/24 | End Date:03/01/24 |

|  |
| --- |
| **Work Carried out between this meeting and previous meeting** |
| Started the second iteration of the project. With that, |
| * Product Material |
| * Product Batch |
| * Product Order Modules are started. |
|  |
| Class and ER diagrams for the system is started. |
|  |
| The Purchases related modules are being completed. |
|  |
|  |
|  |

|  |
| --- |
| **Problems Encountered** |
| Define and change the purchase order format |
| There was not any specific method to order or purchase. |
|  |
|  |
|  |
|  |
|  |
|  |

|  |
| --- |
| **Planned work that were unable to carry out with reasons** |
| Getting the all material details were postponed. |
| Dummy data set used to resolve problems |
|  |
|  |
|  |
|  |

|  |  |  |
| --- | --- | --- |
| **Work planned until next meeting** | | |
| Finishing the Customer, Area, Sales rep and user privileges Module. | | |
| Get the second user acceptance meeting with the created system. | | |
| Starting the Iteration 4 of the project. | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
| **Meeting information** | | |
| Meeting Date: 02 / 29 / 2023 | | |
| Meeting time | Start: 9.00 p.m. | End: 11.00 p.m. |
| Number of participants: | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | |  | More than enough |  | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead |  | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |