**IT5106 - SOFTWARE DEVELOPMENT PROJECT**

**Progress Report 5**

**Project Identification Information**

|  |  |
| --- | --- |
| Project title | : Sales, Purchase & Production Management System for "SAMPATH PRODUCTS" |
| Student’s name with initials | : R. D. D. Ganganath |
| Index no. | : 2104581 |
| Supervisor’s name | : A.H.P Jayaweera |

|  |  |
| --- | --- |
| **Progress Report Period** | |
| Start Date:05/02/24 | End Date:06/16/24 |

|  |
| --- |
| **Work Carried out between this meeting and previous meeting** |
| Security and authentication module created. |
| Creating User Manual and Reports. |
| System Report Generation |
|  |
|  |
|  |
|  |
|  |
|  |
|  |

|  |
| --- |
| **Problems Encountered** |
| Lack of knowledge working with the security dependencies in Spring Boot. |
|  |
|  |
|  |
|  |
|  |
|  |
|  |

|  |
| --- |
| **Planned work that were unable to carry out with reasons** |
| Dash-board Configuration. |
| Limited Time |
|  |
|  |
|  |
|  |

|  |  |  |
| --- | --- | --- |
| **Work planned until next meeting** | | |
| Creating Dashboard | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
|  | | |
| **Meeting information** | | |
| Meeting Date: 06 / 15 / 2023 | | |
| Meeting time | Start: 9.00 p.m. | End: 11.00 p.m. |
| Number of participants: 2 | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Supervisor’s Comments** | | | | | |
| Student has done | |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | |  | More than enough |  | Sufficient |  | Not Enough |  | No | | | | | work. |
| Student is progressing | | |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | |  | Well ahead |  | Sufficiently |  | Not Enough | | | | in the project. |
| Further Comments (if any) | | |  | | |
|  | | | |  | |
| Student’s Signature | | | | Supervisor’s Signature | |